**Hunter Valley Program Area**

**Local Possession Authority**

**8th to 10th June 2024**

**Approved Possession Boundaries**

**Hunter Valley Mains Closedown**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Stage** | **Date From** | **Date To** | **From Boundary** | **Tracks** | **To Boundary** |
| 1 | 0300  08/06/2024 | 2300  10/06/2024 | **Islington Junction**  IJ21 Signal  HN12 Signal | Down Main / Down North Coast  Down Local  Up Main / Up North Coast  Up Local  Hanbury Up Refuge Siding  Hexham Up Refuge  Maitland Up Yard  Goninans Siding  Crawford Siding  Down South fork  Up South Fork | **Maitland**  MD271DNC Signal  Clear of 410 Points  MD273UNC Signal  Clear of 414 Points  **Islington Junction**  IJ28 Signal  ***Sandgate***  Maintenance Interface Boundary @171.685KM  **Hanbury Junction**  Clear of 141 Points  Clear of 143 Points |
| 2 | 0300  08/06/2024 | 2300  10/06/2024 | **Islington Junction**  WJ20 Signal  IJ5 Signal  IJ9 Signal | Up Islington Loop  Down Islington Loop  Down Relief | **Islington Junction**  Clear of 107 Points  Clear of 106 Points  Clear of 105 Points |
| 3 | 0300  08/06/2024 | 2300  10/06/2024 | **Islington Junction**  Clear of 117 Points  Clear of 115 Points | Islington Arrival Road  Islington No.2 Departure Road  Islington No.1 Departure Road | **Port Waratah**  PW4 Signal  Clear of 98 Points  Clear of 101 Points |
| 4 | 0300  08/06/2024 | 2300  10/06/2024 | **Port Waratah**  PW34 Signal  PW83 Signal        PW27 Signal      PW32 Signal    **Port Waratah**  Clear of 101 Points | Up Coal / Waratah Arrival Road /  Arrival Road / No.1 Arrival Road  Down Coal / Waratah Departure  Road / No.2 Departure Road /  Departure Road  No.1 Storage Road /  No.2 Arrival Road  No.2 and 3 Storage Roads /  No.3 Arrival Road  No.1 Departure Road | **Sandgate**  Clear of 181 Points    Clear of 184 Points  **Port Waratah**  Clear of 96 Points    Clear of 92 Points  **Port Waratah**  Inclusive of 99 Points |
| 5 | 0300  08/06/2024 | 2300  10/06/2024 | **Port Waratah**  PW34 Signal  PW27 Signal  PW32 Signal  PW55 Signal | PWCS No.1 Arrival Road  PWCS No.2 Arrival Road  PWCS No.3 Arrival Road  Morandoo Arrival  Morandoo 1 Road  Morandoo 13 Road  Bullock Island Arrival Road No.1 /  Grain Arrival road No.1  Loco Service Facility / Bullock Island Arrival Road No.2 /  Grain Arrival Road No.2 | **Port Waratah**  PW39 Signal  PW38 Signal  PW36 Signal  **Morandoo Yard**  PW77 Signal  PW78 Signal  **Port Waratah**  PW50 Signal  PW51 Signal |
| 6 | 0300  08/06/2024 | 2300  10/06/2024 | **Port Waratah**  Clear of 124 Points  PW44 Signal  PW45 Signal | Morandoo Loop /  No.8 Departure Road  PWCS No.3 Departure Road /  No.9 Departure Road  PWCS No.1 Departure Road /  No.10 Departure Road  Departure Road | **Port Waratah**  PW83 Signal |
| 7 | 0900  08/06/2024 | 2300  10/06/2024 | **Maitland**  MD271DNC Signal  MD273UNC Signal  **Telarah**  Clear of 420 Points | Down North Coast  Telarah Loop Line  Telarah Yard All Roads  Up North Coast /  Single North Coast  Farley Triangle Loop | **Telarah**  MD306NC Signal |